B

Installation and upgrade checklists for 
Avaya Modular Messaging
 Release 2

You can use or modify this editable file to track each step required for an S3400-family system installation or upgrade. See Appendix B in Avaya™ Modular Messaging Release 2 Installation (11-300122) for details.

| Note: | These checklists support Release 2 of the Avaya Modular Messaging software. They are to be used with the installation guide for Avaya MAS and MSS hardware, published November 2004. |
| --- | --- |

Before beginning a new Modular Messaging installation or upgrade, print the checklist relevant to the procedure that you will be performing. Check off the steps as you complete them to make sure that you do not overlook any important tasks.

Checklists are provided for:

- New Modular Messaging installation on an Avaya MAS and MSS hardware

- Modular Messaging Release 1.0 or Release 1.1 upgrade to Release 2 software

| Note: | If you are adding a new MAS to an existing Modular Messaging system, do the software upgrade first if an upgrade is required. When the upgrade is complete, install the new MAS using the new installation checklist. |
| --- | --- |

Disclaimer:  Avaya is not responsible for any modifications, additions or deletions to the original published version of this documentation unless such modifications, additions or deletions were performed by Avaya.  Customer and/or End User agree to indemnify and hold harmless Avaya, Avaya's agents, servants, and employees against all claims, lawsuits, demands, and judgments arising out of, or in connection with, subsequent modifications, additions or deletions, to this documentation to the extent made by the Customer or End User.

- Modular Messaging S3400-family system installation checklist

| Task | Description | Page | Comments |  |
| --- | --- | --- | --- | --- |
| Complete preinstallation planning: |  |  |  |  |
| 1 | Complete the planning forms in Appendix A. Requires customer input from LAN, messaging, switch, and system administrators. If this system will be networked using the Avaya Message Networking system, also complete the appropriate Message Networking Planning form. | A-1 | See the appropriate administrators. Planning forms are available from www.avaya.com/support. |  |
| 2 | Assemble and review the required documentation. | 1-2 | Web access required. |  |
| 3 | Review security issues. | 1-4 |  |  |
| 4 | Obtain virus-checking software for the MAS if required. | 1-4 | Customer obtains. |  |
| 5 | Arrange for LAN administration of the S3400-family system. Register MAS and MSS corporate FQDNs on DNS if required. Note: Avaya Inc. is not responsible for the installation, administration, or test of communications between customer PCs and the LAN. | 1-6 | See LAN administrator. Time of administration and site requirements vary. |  |
| 6 | Verify that the PBX or switch is administered. | 1-6 | See switch administrator. |  |
| 7 | Gather the necessary tools and test equipment. | 1-7 |  |  |
| 8 | Collect any software CDs that will be needed during the installation (such as for Microsoft Windows SP updates, or anti-virus software). | N/A | Leave customer CDs and DVDs on-site. |  |
| Install the hardware: |  |  |  |  |
| - 9 | Review preinstallation site requirements, including: - Environmental requirements - Weight and space requirements - Customer-provided cabinet requirements - Installation area requirements - Power and grounding requirements - Demarcation points | 1-8 |  |  |
| - 10 | Unpack the S3400-family system hardware and peripheral components. | 2-2 | Open boxes as instructed to reuse packing materials. |  |
| - 11 | Assemble and identify the system components. | 2-2 |  |  |
| - 12 | Attach mounting brackets and handles to UPS and any EBM units as needed, and then cable the units together. | 2-18 | A UPS is always required. EBMs are optional. |  |
| - 13 | Attach the front bezel to each MSS or MAS. | 2-22 |  |  |
| - 14 | Attach rails for rack-mount or rubber spacers for stackable configuration to each MSS or MAS. | 2-22 | Use appropriate method for this site. |  |
| - 15 | Connect the S3400-family system power cables. | 2-26 |  |  |
| - 16 | If present, connect the MAS port boards to the switch or PBX. | 2-28 | See the Dialogic documentation for details. |  |
| - 17 | Assemble the KVM switch. Steps include: - Attach mounting brackets to KVM switch (if needed). - Connect KVM switch to monitor, keyboard, and mouse. - Connect the KVM switch to each MSS and MAS. | 2-29 | Procedure varies, depending on type of KVM switch purchased. |  |
| - 18 | Connect each MSS and MAS to the Ethernet switch (private LAN) and to the corporate LAN. | 2-34 |  |  |
| - 19 | For a nonintegrated video and LAN server, attach ferrites to the video cables and QSIG port board cables (if present). | 2-37 | Do as required. |  |
| - 20 | Set up the external modem for each MAS. | 2-39 |  |  |
| - 21 | Connect the RMB (and its external modem if required) to the MSS and to the switch. | 2-41 |  |  |
| Do initial MSS administration: |  |  |  |  |
| - 22 | - Power up the S3400-family system and peripheral components. | 3-2 |  |  |
| - 23 | - Log in to the MSS. | 3-3 |  |  |
| - 24 | - Adjust the monitor settings if needed. | 3-4 |  |  |
| - 25 | - Set the date and time on the system. | 3-5 |  |  |
| - 26 | - Set up network addressing on the private and corporate LANs. | 3-6 |  |  |
| - 27 | - Administer the messaging servers, including: - Set up the MSS host machine profile. - Set up all required MAS and MWI trusted servers. - Set up a separate Tracing Server trusted server if required. - Update the IMAP4 TUI password. | 3-10 | - Use the planning forms. Requires input from LAN and messaging administrators |  |
| - 28 | - Reboot the MSS. | 3-15 |  |  |
| Do initial MAS administration: |  |  |  |  |
| - 29 | Switch the monitor to show the correct MAS. | 4-3 |  |  |
| - 30 | Complete the Windows 2000 Server Setup Wizard to: - Localize system information. - Assign IP addresses for the private and corporate LANs. - Specify DNS servers and WINS information if needed. - Skip (for MAS#1) or join the Microsoft Windows domain. | 4-4 | Use the planning forms. |  |
| - 31 | Install, update, and administer anti-virus software on the MAS. | 4-12 | Do if required. Installation procedures vary. |  |
| - 32 | Install the latest Microsoft Windows system updates, security patches, and hot fixes. | 4-14 | Do if required. Procedures vary. |  |
| - 33 | Test the IP addresses on the private network using ping. | 4-14 |  |  |
| - 34 | Test IP addresses on the corporate network using ping. | 4-14 | Optional but recommended. |  |
| - 35 | Change the default names of the private and corporate LAN. | 4-15 |  |  |
| - 36 | Disable anti-virus software on the MAS for Modular Messaging software installation. | 4-17 | Optional but recommended. |  |
| - 37 | Complete the Modular Messaging OS Component Configuration Wizard to: - Identify the MSS message store. - Set up account information. | 4-17 | Use the planning forms. |  |
| Install and configure the Modular Messaging software: |  |  |  |  |
| - 38 | Using the Installation wizard, specify the Modular Messaging software components to install. | 4-19 | Do as required per MAS using the planning forms. |  |
| 39 | Complete the System Upgrade when prompted. | 4-20 | Do as required. |  |
| 40 | Install Modular Messaging software components using the Installation wizard. | 4-22 |  |  |
| 41 | Use the Messaging Application Server - Configuration Wizard to: - Identify the MSS message store and supply credentials. - Set up (on MAS#1) or join the voice mail domain. | 4-23 | Steps vary for MAS#1 and a subsequent MAS. |  |
| 42 | Enable the virus-checking software on the MAS. | 4-26 | Do as required. |  |
| 43 | Apply the required software patch. | 4-26 |  |  |
| 44 | Disable unused Microsoft Windows services on this MAS. | 4-28 | Optional. |  |
| 45 | Set up remote access on each MAS. | 4-29 |  |  |
| 46 | Add all MASs to the remote access group. | 4-33 | Do this on MAS#1. |  |
| 47 | Configure and test the port boards, including: - For analog cards, create or use an appropriate tone file. - Configure each port board. - Test incoming and outgoing calls on each board. | 4-34 | Configuration notes required. IP H.323 integrations skip this step. |  |
| 48 | If Language Packs were installed, specify preferred language. | 4-46 | Do if required. |  |
| 49 | Verify that Modular Messaging service is started. | 4-46 |  |  |
| 50 | Use the Voice Mail System Configuration program to: - Enable the Modular Messaging services you installed. - Configure the MAS for this PBX. - Set up specific features for each MAS. | 4-46 | Configuration notes required. |  |
| 51 | Use the VMSC to obtain the VMD ID needed for the license, and to install the license file when it is received. | 4-52 | Local procedures vary. |  |
| 52 | Verify that all MM services are started and set to automatic. | 4-57 |  |  |
| 53 | Set up Tracing Server service, if installed. | 4-57 |  |  |
| 54 | Verify the alarming setup on the MAS. | 4-59 |  |  |
| Complete initial administration: |  |  | Do these tasks on the MSS unless otherwise noted. |  |
| 55 | - Administer Internet messaging options for client access. | 5-2 | - Do as required. |  |
| 56 | - Update MAS host information. | 5-3 |  |  |
| 57 | - Place the MSS in the Microsoft Windows domain. | 5-6 |  |  |
| 58 | - Modify classes of service for special mailboxes. | 5-7 |  |  |
| 59 | - Set up a class of service for MM Aria and one for MM AUDIX test subscribers as required. | 5-7 | - MM Aria is the default. |  |
| 60 | Set up the PostMaster mailbox and (if required) fax mailbox. | 5-8 |  |  |
| 61 | Administer an MM Aria test subscriber and (if needed) an MM AUDIX test subscriber. | 5-10 | - MM Aria is the default. |  |
| 62 | Perform acceptance tests, including: - Create and receive test messages in both integrated and nonintegrated mode. - Test MM Aria and MM AUDIX TUIs as required. - Create and print faxes (if fax service is installed). - Test system outcalling using the MM client software. - Test additional features if required for this site. | 5-11 | Tests vary per MAS and system setup. |  |
| 63 | Administer each additional MAS as follows: - Repeat Chapter 4, doing the steps for a subsequent MAS. - Update MAS host information on page 5-3 as directed. - Perform the acceptance tests relevant to this machine. | 5-18 | Repeat Chapter 4 as needed. |  |
| 64 | Remove any test subscribers. | 5-19 |  |  |
| 65 | - Set up logins and remote access on the MSS: - Administer required logins on the MSS to grant access. - Complete PPP server and (if needed) RMB modem setup. | 5-20 | Do as required. |  |
| 66 | - Specify alarm origination (INADS or SNMP) on the MSS, and test alarm origination. | 5-22 | Procedure varies for INADS or SNMP alarming. |  |
| 67 | Perform an attended backup on every MAS. | 5-24 | Do this on each MAS. |  |
| 68 | Perform an attended backup on the MSS. | 5-26 |  |  |
| 69 | Set up unattended backups on the MSS. | 5-26 |  |  |
| 70 | Schedule routine disk maintenance for the MAS. | 5-26 | Do this on each MAS. |  |
| 71 | Save the planning forms in a safe place. | A-4 |  |  |

Modular Messaging Release 2 upgrade checklist

| Note: | If you must add a new MAS to an existing system, do the upgrade first if an upgrade is required. When the upgrade is complete, install the new MAS using the new installation checklist. |
| --- | --- |

| Task | Description | Page | Comments |  |
| --- | --- | --- | --- | --- |
| Prepare for the upgrade: |  |  |  |  |
| 1 | Complete the upgrade planning forms. Requires customer input from the appropriate system administrators. | 6-2, A-6 | Do in advance of upgrade if possible. |  |
| 2 | Assemble and review the required documentation. | 6-2 | Web access required. |  |
| 3 | Collect any software CDs that will be needed during the installation (such as for Microsoft Windows SP updates, or anti-virus software). | 6-2 | Leave customer CDs and DVDs on-site. |  |
| 4 | For Release 1.0 upgrades, arrange to obtain a license. If possible, get the license file in advance of the upgrade. | 6-3, H-1 | Local procedures vary. |  |
| 5 | For Release 1.0 upgrades, replace the CD-ROM drive in the MAS with a DVD player. | 6-3, H-11 | Do as required. |  |
| 6 | For Release 1 upgrades that will use the MM AUDIX TUI, verify that MAS port maximums are within prescribed limits. If necessary, reallocate ports on the switch and in the MASs. | 6-3 | Do as required. |  |
| 7 | Verify key settings on the MSS and MAS, such as switch integration, port board extensions, and domain information. | 6-4 | Use the planning forms. |  |
| Upgrade the MSS: |  |  |  |  |
| - 8 | Log in to the MSS. | 6-5 |  |  |
| 9 | For Release 1.0 upgrades, verify the number of mailboxes. | 6-5 | Do in advance of upgrade if possible. |  |
| 10 | Perform an attended backup on the MSS. | 6-6 | File the Release 1 data. |  |
| 11 | Verify the Internet messaging option settings. | 6-6 |  |  |
| 12 | Run the software update package. | 6-6 |  |  |
| 13 | Perform an attended backup on the MSS. | 6-8 | Set up for Release 2. |  |
| Prepare the MAS for the upgrade: |  |  |  |  |
| - 14 | Switch the monitor to show the correct MAS and log in. | 6-8 |  |  |
| - 15 | Back up important system files, including any tone files. | 6-28 |  |  |
| - 16 | Verify key settings in the VMSC, such as switch integration parameters and port board extensions. | 6-9 | Use the planning forms. |  |
| - 17 | Verify that the anti-virus software on the MAS is current. | 6-9 | Do if anti-virus software is installed. Procedures vary. |  |
| - 18 | For Release 1.0 upgrades, update the Microsoft Windows system on the MAS to SP4. | 6-9 | Local procedures vary. |  |
| 19 | For Release 1.1 upgrades, remove the IIS Microsoft Windows OS component. | 6-9 |  |  |
| - 20 | Verify that the latest Microsoft Windows system updates, security patches, and hot fixes are installed. | 6-9 | Local procedures vary. |  |
| - 21 | Busy-out and reroute the ports for this MAS if possible. | 6-9 | Use PBX procedures. |  |
| - 22 | Log in to the MAS as the Modular Messaging service account. | 6-10 |  |  |
| - 23 | If Dialogic port boards are installed in this MAS, stop and reset all Modular Messaging services. | 6-10 | Required for Dialogic firmware update. |  |
| - 24 | Update the Dialogic port board drivers. This includes: - Stop the Dialogic drivers. - For Release 1.0 upgrades, uninstall the existing drivers. - Update the drivers and install Dialogic Service Update 15. - Reconfigure and test the Dialogic port boards. For Release 1.0 upgrades, use the tone file you backed up earlier. | 6-11 | Configuration notes required. IP H.323 integrations skip this step. |  |
| Upgrade the Modular Messaging software: |  |  |  |  |
| - 25 | Disable anti-virus software on the MAS for Modular Messaging software installation. | 6-17 | Optional but recommended. |  |
| - 26 | Complete the System Upgrade if prompted. | 6-17 | Do as required. |  |
| - 27 | Upgrade Modular Messaging software using Installation wizard. | 6-19 |  |  |
| - 28 | Complete the Messaging Application Server Configuration Wizard to update the database. | 6-21 |  |  |
| - 29 | Enable the virus-checking software on the MAS. | 6-21 | Do as required. |  |
| - 30 | Apply the required software patch. | 6-21 |  |  |
| - 31 | Verify that all MM services are started and set to automatic. | 6-22 |  |  |
| - 32 | Disable unused Microsoft Windows services on this MAS. | 6-23 | Optional. |  |
| - 33 | For Release 1.0 upgrades, use the Voice Mail System Configuration (VMSC) program to: - Install the license file when received. - Set up TTS sessions on each MAS. | 6-24, H-19 | Do this for MAS#1. |  |
| - 34 | For Release 1.0 upgrades, use the VMSC program to set up optional Release 2 features such as alarming, TTS, and offline access of subscriber messages. | 6-24, H-22 | Do if required. |  |
| - 35 | Allow 15 minutes for the upgrade information to be shared. | 6-25 | Do this for the first MAS. |  |
| - 36 | Upgrade each additional MAS. | 6-25 | Repeat the MAS procedures as needed. |  |
| Complete the upgrade: |  |  |  |  |
| - 37 | For Release 1 upgrades, update the Windows Domain Setup on the MSS to use the private FQDN for the private network. | 6-25 |  |  |
| - 38 | Verify the Internet messaging option settings. | 6-25 |  |  |
| - 39 | Update the MM client software on every machine where it is installed (such as the Subscriber Options package). | 6-26 |  |  |
| - 40 | Set up an MM AUDIX class of service and test subscriber. | 6-27 | Do if required. |  |
| - 41 | Perform acceptance tests, including: - Create and receive test messages in both integrated and nonintegrated mode. - Test MM Aria and MM AUDIX TUIs as required. - Create and print faxes (if fax service is installed). - Test system outcalling using the MM client software. - Test additional features if required for this site. | 5-11 | Tests vary per MAS and system setup. |  |
| - 42 | Perform an attended backup on every MAS. | 6-28 | Do this on each MAS. |  |
| - 43 | Perform an attended backup on the MSS. | 6-6 |  |  |
| - 44 | Run MAS disk checks (chkdsk and defragmenter tool). | 6-26 | Do as required. |  |
| - 45 | Add any new MASs to this system if required. | 6-26 | Use the new system installation checklist. |  |
| - 46 | Save the planning forms in a safe place. | A-4 |  |  |